Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Food Ordering Behaviour and Consumer Trends |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a Business Analyst, I want to collect the food ordering dataset so that analysis can begin. | 3 | High |  |
| Sprint-1 | Data Preparation | USN-2 | As a Business Analyst, I want to clean missing and duplicate records so the dataset is accurate. | 2 | High |  |
| Sprint-1 | Tableau Connection | USN-3 | As a Business Analyst, I want to connect the dataset to Tableau for visualization. | 2 | High |  |
| Sprint-2 | KPI Dashboard | USN-4 | As a Business Analyst, I want KPI cards showing total orders, revenue and delivery fee. | 3 | High |  |
| Sprint-2 | Cuisine Analysis | USN-5 | As a Business Analyst, I want to analyse cuisine preferences across cities. | 3 | Medium |  |
| Sprint-3 | Customer Behaviour | USN-6 | As a Business Analyst, I want to analyse meal type and customer ordering behaviour. | 3 | High |  |
| Sprint-3 | Delivery Analysis | USN-7 | As an Operations Manager, I want to analyse delivery time distribution. | 2 | High |  |
| Sprint-4 | Dashboard Publishing | USN-8 | As a stakeholder, I want the dashboard published on Tableau Public. | 2 | Medium |  |
| Sprint-4 | Flask Integration | USN-9 | As a stakeholder, I want the dashboard embedded in a Flask application. | 3 | Medium |  |
| Sprint-4 | Documentation | USN-10 | As a project team member, I want to prepare the project report and demonstration. | 2 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 23 June 2026 | 28 June 2026 | 10 | 28 June 2026 |
| Sprint-2 | 10 | 6 Days | 30 June 2026 | 05 July 2026 | 10 | 05 July 2026 |
| Sprint-3 | 10 | 6 Days | 07 July 2026 | 12 July 2026 | 10 | 12 July 2026 |
| Sprint-4 | 10 | 6 Days | 13 July 2026 | 13 July 2026 | 10 | 14 July 2026 |

Velocity:

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

| Day | Remaining Story Points |
| --- | --- |
| 0 | 40 |
| 1 | 36 |
| 2 | 31 |
| 3 | 25 |
| 4 | 20 |
| 5 | 15 |
| 6 | 10 |
| 7 | 6 |
| 8 | 3 |
| 9 | 0 |

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts